## Slide 1
FinanceApp
Sprint 2
Team Brief
Current product state, integration plan, and ownership
Meeting · 5 October 2026
Notes: Purpose: align the team on what exists today, the bounded Sprint 2 goal, and the interfaces between roles. Cover art is an abstract AI-generated visual, not a claim about a live integration.

## Slide 2
Today’s outcome
Leave with one shared build boundary and clear ownership
FINANCEAPP / SPRINT 2 TEAM BRIEF / 02
Sprint 2 has one goal: an invited person completes one trusted capture journey.
Agree the supported source pattern
One sender or message format, one test-user route, and an explicit fallback import if Gmail is unsuitable.
Agree the integration contract
Each workstream passes a stable record forward and proves its own failure cases before integration.
Agree the sprint gate
A non-builder must use the complete path, explain coverage, return to their own record, and disconnect or delete.
Notes: Source: Sprint 2 plan in the Product & App State and Venture & Sprint Hub. This meeting should decide scope and interfaces before OAuth or database implementation.

## Slide 3
The prototype already proves a fictional review loop
The current app is useful for testing logic and interaction, not yet for an invited person’s private data
FINANCEAPP / SPRINT 2 TEAM BRIEF / 03
Fictional source artifact
Parser and source evidence
Lifecycle and duplicate logic
Review, corrections, and totals
What works today
• Detects supported fictional transactions
• Preserves source evidence
• Lets a user confirm, correct, exclude, or resolve duplicates
• Persists choices after refresh in the same browser
• Scopes detected flow by source, account, or card
What it does not do yet
No Gmail connection, hosted identity, shared database, secure multi-user storage, verified balance, or complete financial history.
Notes: Source: docs/product-contract.md, src/app/page.tsx, and the current Product & App State. Do not call the current detected flow a balance or complete spending history.

## Slide 4
The product keeps three kinds of information separate
This is the core trust rule that every Sprint 2 component must preserve
FINANCEAPP / SPRINT 2 TEAM BRIEF / 04
Observed source facts
What the source actually supplied: amount, currency, date, merchant wording, event type, source identity, and evidence excerpt.
System interpretation
A suggested label or review reason. It helps the person review the record but must never replace the source facts.
User decision
Accepted, corrected, excluded, or pending. Corrections change the displayed or counted result while keeping original evidence visible.
A missing amount, unclear type, or unsupported message stays incomplete or unclassified. The app never invents a money fact.
Notes: Source: docs/product-contract.md, Candidate record and invariants. The current contract requires source facts, system interpretation, and user decisions to remain separate.

## Slide 5
The current technology base is small and inspectable
Sprint 2 should extend the existing domain logic rather than rebuild it
FINANCEAPP / SPRINT 2 TEAM BRIEF / 05
Web application
Next.js 16.3.5
React 19.2.8
TypeScript
Tailwind CSS 4
Domain logic
Source artifact model
Transaction parser
Lifecycle and duplicate policy
Reporting-currency calculation
Quality baseline
Fictional JSON fixtures
Node test runner
TypeScript and ESLint
Browser-local persistence
Current limitation: the persistence layer uses browser local storage. The database role replaces that boundary for invited users while preserving the existing logic.
Notes: Evidence: package.json; src/domain/canonical-capture.ts; src/parser/transaction-parser.ts; src/domain/transaction-lifecycle.ts; src/domain/review-persistence.ts. The deck intentionally does not choose a new database or auth provider before the team decides the constraints.

## Slide 6
The current logic protects against misleading totals
The same rules must apply after the source and persistence become real
FINANCEAPP / SPRINT 2 TEAM BRIEF / 06
Replay protection
The same source ID and event ID stays one economic event when processed again.
Duplicate caution
Sparse or approximate matches remain visible and counted until a person explicitly resolves them.
Unknown means unknown
An unclear event type has zero inflow or outflow effect until a person chooses Expense, Income, or Transfer.
Coverage stays visible
Totals state their period, currency, source selection, and pending treatment. They do not claim a bank balance.
Source corrections reopen review
Material new evidence returns a previously confirmed record to attention while retaining the person’s prior correction.
Deletion has to be honest
Sprint 2 must specify what source data, decisions, and any replay-prevention marker remain after deletion.
Notes: Source: docs/product-contract.md, invariants and duplicate/evolution rules; docs/human-review-contract.md. These rules become integration acceptance checks.

## Slide 7
Sprint 2 builds one complete invited-user journey
Keep the scope narrow enough to learn from real use
FINANCEAPP / SPRINT 2 TEAM BRIEF / 07
Invited access
Authorize Gmail or import one artifact
Detect and retain evidence
Review or correct
Return to saved decisions
Disconnect or delete
Source direction: time-box Gmail feasibility for one consented test-user pattern. If scope, coverage, or safe handling fails, use a clearly labelled user-initiated import. Import captures real supplied data but does not prove automatic capture.
Notes: Source: current Product & App State, Sprint 2 ready work mode. Google classifies gmail.readonly as restricted. Do not represent either Gmail or import as already implemented.

## Slide 8
The integration contract keeps each role independent
Every workstream produces a defined handoff and a checkable result
FINANCEAPP / SPRINT 2 TEAM BRIEF / 08
1 SOURCE PATH
Emits a source artifact with stable source and event IDs, received time, permitted payload or safe reference, and source-specific metadata.
2 DOMAIN PIPELINE
Uses the existing eligibility, parser, lifecycle, duplicate, review, and metric rules. Unsupported input returns a reason, never a fabricated transaction.
3 PRIVATE SERVICE
Stores records, review decisions, and deletion state under the invited user’s identity. Enforces separation between users and supports return visits.
Integration rule
No role bypasses the domain pipeline. The source role does not calculate totals; the database role does not reinterpret messages; the interface never hides uncertainty or turns detected flow into a balance.
Notes: Source: docs/product-contract.md source-agnostic capture boundary. Integration should use a testable SourceArtifact handoff into existing domain functions and a durable persistence adapter around existing review state.

## Slide 9
Role 1: Gmail capture pipeline
Objective: bring one permitted transaction-message pattern into the existing source boundary
FINANCEAPP / SPRINT 2 TEAM BRIEF / 09
What this owner builds
• A feasibility note for one Gmail test-user path
• Narrow search or retrieval for one supported sender/pattern
• OAuth consent handling with the smallest feasible scope
• Translation from Gmail data to SourceArtifact
• Explicit unsupported, partial, and failed-capture outcomes
Handoff to the rest of the app
Provide stable source_id and source_event_id, received_at, safe content or reference, sender/subject only as source metadata, and an audit-safe reason when input cannot be processed. Do not place Gmail-specific fields in the shared candidate model.
Acceptance evidence
A named test user can consent; one matching message reaches the existing parser; an unrelated message produces no candidate; replay does not duplicate an event; errors tell the user what happened without exposing private message content.
Notes: Source: Sprint 2 plan and docs/product-contract.md. Gmail readonly is restricted. The owner should choose Gmail only after the short consent, coverage, and safe-handling feasibility check. Fallback: labelled user-initiated import.

## Slide 10
Role 2: invited identity and private persistence
Objective: make review decisions durable and private for one invited person
FINANCEAPP / SPRINT 2 TEAM BRIEF / 10
What this owner builds
• An invited-user sign-in or access mechanism
• A durable data model for users, source artifacts, transaction records, review decisions, and deletion status
• User-level access checks on every read and write
• A disconnect path that revokes future source access
• A deletion path with clear retained-data behavior
Data responsibilities
Persist raw source facts separately from interpretations and user overrides. Keep source identity for replay safety. Store only what the agreed source journey needs. Make user corrections and exclusion decisions returnable after sign-in.
Acceptance evidence
User A cannot access User B’s record. A reviewed decision remains after sign-out and return. Disconnect stops future capture. Deletion removes the agreed data and explains any minimal replay-prevention marker that must remain.
Notes: Source: Sprint 2 minimum scope and docs/human-review-contract.md. The exact database and identity provider are implementation choices after the team agrees storage, retention, deletion, and access requirements.

## Slide 11
Role 3: integration and product supervision
Objective: turn two technical workstreams into one understandable, testable user journey
FINANCEAPP / SPRINT 2 TEAM BRIEF / 11
Own the product contract
Choose the first user, supported source pattern, trust wording, money rules, coverage language, and the conditions that define success.
Run integration checkpoints
Keep an example SourceArtifact, parsed candidate, saved record, and visible review result that both workstreams use during development.
Protect the experience
Review consent, failure, coverage, correction, and deletion language. Confirm the mobile journey does not hide unresolved uncertainty.
Accept the sprint evidence
Observe an invited non-builder. Record friction, corrections, help required, coverage understanding, and whether they return to their own record.
Coordinate quality
Require source, persistence, and end-to-end checks before adding scope. Keep a decision log when a technical finding changes product scope.
Decide the next move
Continue, revise, or stop based on observed use. A working OAuth callback or database table is intermediate evidence only.
Notes: Source: Sprint 2 ownership split in the Sprint Hub and Product & App State. Founder owns product/trust/UX/customer-validation acceptance rather than delegating core venture choices.

## Slide 12
A small sequence prevents integration surprises
Each stage produces evidence the next stage needs
FINANCEAPP / SPRINT 2 TEAM BRIEF / 12
1. Define
Choose one user, one source, and one message pattern. Write supported and unsupported fictional examples.
2. Prove feasibility
Check Gmail consent, scope, coverage, and data handling. Choose Gmail or user-initiated import.
3. Build the thin path
Connect source capture, existing domain logic, private storage, review, return visit, disconnect, and deletion.
4. Observe
Watch an invited non-builder complete the journey. Record failures and comprehension.
Sprint 2 passes when an invited non-builder completes the whole journey, explains what was and was not detected, returns to their own record, and can disconnect or delete.
Notes: Source: Sprint 2 exit gate from Product & App State. This is the lightweight V-model: requirements are paired with direct checks, including wrong-account access, replay, unsupported input, disconnect, deletion, and user understanding.

## Slide 13
Decisions needed today
The sprint starts with a shared boundary, not a large feature list
FINANCEAPP / SPRINT 2 TEAM BRIEF / 13
1
Confirm named owners and available hours
2
Choose the first user, source, and supported message pattern
3
Agree the Gmail feasibility deadline and import fallback
4
Agree the integration contract and the first acceptance examples
The first build should be small enough to demonstrate end to end in one team session.
Notes: Close by assigning names to the Gmail source-path owner and database/identity owner, confirming the founder as integration lead, and setting the first scope decision checkpoint.